## Slide 1: Communication Planning

## Slide 2: Project Communication
Definition and Importance
Cultural issues
Communication Requirements Analysis
Types of communication
Communication Plan

## Slide 3: Communication
Throughout the project a need to communicate to
  Project Sponsor
  Team members
  Other stakeholders
    Customers
    Clients
    Suppliers
    Partners
    The public

## Slide 4: For each group
Purpose
Frequency
Format
Amount of time
Possible need for a hierarchy of reporting:
  Portfolio
  Program
  Project
  Task group

## Slide 5: Synchronous Options
Face to face
Synchronous but not in same place– (remember the time zones!)
  Conference call
  Video link
  Computer-assisted video conference
  IM; texting

## Slide 6: Asynchronous Options
Courier, mail
E-mail
Fax
Project Blog
RSS
Social media presence

## Slide 7: Communication Planning
Who?
Why?
What do they need/want to know? Or communicate to the project?
When? How frequently?
How? (what method(s) do they prefer? Are there methods that are unsuitable?
Who will be the contact point from the project for this communication?

## Slide 8: Team Meetings
Purpose is to verify progress, identify challenges and get assistance where needed.
Frequency and duration may vary throughout the project
Be considerate and schedule “off-line” meetings if only a few are involved in a particular item. It wastes the time of the rest.
Frequent very short meetings may be more effective with a small team (daily “stand-up” meetings are a standard part of Agile Systems Development.)
PM may need to meet and report with other PMs in the same program or portfolio.

## Slide 9: Report to Management or Sponsor
Frequency and format may be dictated by Sponsor
Purpose to report progress, identify challenges and changes, get support for necessary changes or added resources
Need balance between “raising the alarm” too early and waiting too long and being “in too deep”

## Slide 10: Other stakeholders
Community may need to be consulted, informed—Riverview Lands project in Coquitlam.
Business customers or suppliers may be impacted by the project.
Project contractor/supplier needs to know about other aspects of the project, and to inform PM of status.
Government may have a role—permits, inspections, other
The Project Management Office
Frequency, format and content of communications may be dictated by law or may be a provision of a contractual agreement.

## Slide 11: Communication Plan template
Figure 19.2.1 Communications Plan example
Source: http://inte5160.wikispaces.com/Communication+Plans

## Slide 12: Summary: Project Communication
Project communication is a key success factor
Start with a Communication Requirements Analysis and then Prepare a Communication Plan that considers all the stakeholders
Consider a variety of synchronous and asynchronous methods
Use appropriate technology
Consider cultural issues when planning and carrying out project communication
Remember communication is a two-way process, not always “broadcast!”

## Slide 13: Questions?