## Slide 1: Project Management Overview

## Slide 2: Purpose of the chapter
Define a project
Define project success
Project constraints
Project management expertise
The project environment
Project management knowledge and skills

## Slide 3: Define a project
Define a project:
Unique product or service
Time-limited
Project ends when the objectives are achieved or abandoned

## Slide 4: Unique
How can you tell that an activity is unique?
  Completely new product or service
  Creation of new process
  Product or service new to this group of people

## Slide 5: Time-limited
May have a start and end date
May be measured as “will be complete when a particular objective is achieved”
If it simply continues forever or to an unspecified end-date it is probably an ongoing business activity

## Slide 6: Can tell when it is done
Objective is achieved
Time limit is reached
Objective is abandoned

## Slide 7: Project Success
Traditionally: on time, within budget and delivers the promised scope
More effective measure: satisfied customer

## Slide 8: Group work
In small groups, try to identify the LARGEST project each of you have been involved with.
You do not have to have been the project manager—if not, what was your role? (team member, volunteer, purchaser, ??)
With the group, make it clear how the project you have identified meets the criteria:
  Unique
  Temporary

## Slide 9: Project constraints
Cost
Scope
Quality
Risk
Resources
Time

## Slide 10: Triple constraint
All the constraints can be grouped into these three:
The triad constraints by John M. Kennedy T. (http://commons.wikimedia.org/wiki/File:The_triad_constraints.jpg) used under CC-BY-SA license (https://creativecommons.org/licenses/by-sa/3.0/)

## Slide 11: Project Management Expertise
Application knowledge
  Industry group
  Technical specialty
  Managerial area
Understanding the project environment
  Cultural, social, political, international, physical
Management knowledge and skills
Interpersonal skills
  Communication, influence, leadership, motivation, negotiation and problem solving

## Slide 12: Project Management Standards
Standards organizations
PMI
  Project Management Institute: http://www.pmi.org/
  CAPM, PMP and other professional standards
IPMA
  International Project Management Association: http://ipma.ch/
  Several certifications

## Slide 13: Summary
Project definition: unique, time-limited, can tell when it is over
Project success: satisfied client
Project constraints: time, scope, cost
Project management expertise
The project environment
Project management knowledge and skills

## Slide 14: Questions?