## Slide 1: The Project Life Cycle

## Slide 2: Phases of a project
Initiation
Planning
Implementation
Closing

## Slide 3: Initiation phase
Project sponsor is identified
Scope and deliverables are defined
  Relationship to organizational goals is key
Budget is approved
Broad statements are made about risks, approach, timelines
Stakeholders are identified
Project Manager is assigned
At end of phase, approved project charter is the approval to proceed to the planning phase

## Slide 4: Planning phase
Deliverables are clearly defined
Based on the deliverables, a work breakdown structure or WBS defines the “work packages”
The work packages are used to develop a schedule
Plans are made for management of stakeholders, communication, quality, costs, risks, procurement, resources including human resources

## Slide 5: Implementation (Execution) Phase
Project team is hired and developed
Procurements take place
Project work is underway
Project must be monitored and changes managed
Communication to stakeholders is an important ongoing activity

## Slide 6: Closing phase
Reporting
Closing out procurements—final payments
Identify lessons learned
Celebrate

## Slide 7: Summary
Project Phases
  Initiation
  Planning
  Implementation (Execution)
  Closing

## Slide 8: Questions?