## Slide 1: Chapter 4: Project Selection
Information Technology Project Management, Seventh Edition
Note: See the text itself for full citations.
Last modified by Celeste Ng, in March 2024

## Slide 2: Learning Objectives
1. Discuss different project selection methods專案選擇方法
  1.1 Basic idea – strategic planning
  1.2 Methods
    Need,
    Categorizing – POD,
    Financial model,
    Weighted scoring model,
    Balanced scorecard
List of Projects
Strategic Plan
Selection methods
List of Projects

## Slide 3: 1. Project Selection 1.1 Basic idea: Strategic Planning
Strategic planning involves determining long-term objectives, predicting future trends, and projecting the need for new products and services (長期目標,動向/趨勢)
SP technique - Organizations often perform a SWOT analysis
  analyzing Strengths優勢, Weaknesses劣勢, Opportunities機會, and Threats威脅
As part of strategic planning, organizations
  identify找出potential潛力projects
  use realistic methods to select which projects to work on
Strategic planning (SP)
SP technique
策略規劃
Celeste: Examples of
“strategic” project:
Personalized Marketing Campaign (AI),
Customer Segmentation Analysis (BD analytics),
E-commerce (Cloud computing)

## Slide 4: Figure 4-2. Mind Map of a SWOT Analysis to Help Identify Potential Projects
SWOT Analysis
e.g., for a software company
技術技能強
銷售和人際交往能力強
行業繼續增長
沒有會計/財務經驗
沒有明確的營銷策略
很多競爭
高風險業務
沒有網站
= Potential Project
兩大會議

## Slide 5: 1.2 Methods for Selecting Projects
Problem: There are usually more projects than available time and resources to implement them
Methods for selecting projects include:
  (1) focusing on broad organizational needs廣泛的組織需求
  (2) categorizing information technology projects分類
  (3) performing net present value淨現值or other financial analyses財務分析
  (4) using a weighted scoring model加權評分模型
  (5) implementing a balanced scorecard平衡計分卡

## Slide 6: 1.2: (1) Focusing on Broad Organizational Needs廣泛的組織需求
It is often difficult to provide strong justification for many IT projects, but everyone agrees they have a high value通常很難為許多IT project提供強有力的執行理由，但每個人都同意他們具有很高的價值
Three important criteria for projects:
  There is a need for the project
  There are funds資金 available
  There’s a strong will意志 to make the project succeed
Celeste: digital transformation need – “thrive” or “die”
Celeste: Electric Vehicle Production by traditional car maker – survival!

## Slide 7: 1.2: (2) Categorizing IT Projects分類
One categorization is whether the project addresses
  a problem問題
  an opportunity機會 – a chance to improve/lead the organization, or
  a directive管理和指令的方向 – new requirements imposed by management or government
Another categorization is how long it will take to do and when it is needed
Another is the overall priority優先 of the project
Celeste:
Problem= legacy system
Opportunity= data-driven organization
Directive= ESG
ESG 環境、社會和公司治理

## Slide 8: 1.2: (3) Financial Analysis財務分析 of Projects
Financial considerations are often an important consideration in selecting projects
Three primary methods for determining the projected financial value of projects:
  Net present value (NPV) analysis淨現值分析
  Return on investment (ROI)投資報酬率
  Payback analysis回報分析

## Slide 9: 1.2: (3-1) Net Present Value Analysis淨現值分析
Net present value (NPV) analysis is a method of calculating the expected net monetary gain or loss from a project by discounting all expected future cash inflows and outflows to the present point in time一種計算方法 使用折現率 計算未來現金流入和流出來預估 未來期望金錢淨收益或虧損
Projects with a positive NPV should be considered if financial value is a key criterion
The higher the NPV, the better
Discount factor折扣數字= 1/(1+discount rate)
(discount rate折扣率)
  1/(1+discount rate) -- for the 1st year
  [1/(1+discount rate)]2 -- the 2nd year
  [1/(1+discount rate)]3 -- the 3rd year
$1,000,000 x 1/(1+discount rate)
$1,000,000 x [1/(1+discount rate)]2
$1,000,000 x [1/(1+discount rate)]3

## Slide 10: 1.2: (3-1) Net Present Value Example

## Slide 11: 1.2: (3-1) JWD Consulting NPV Example
Note: See the template called business_case_financials.xls

## Slide 12: Calculation of PV, NPV
Adapted from: Kathy Schwalbe, 2014, Information Technology Project Management, Seventh Edition, Course Technology, Canada.

## Slide 13: Calculation of NPV  run “Quick Analysis” of cumulative cash flow
Adapted from: Kathy Schwalbe, 2014, Information Technology Project Management, Seventh Edition, Course Technology, Canada.

## Slide 14: Calculation of ROI
Adapted from: Kathy Schwalbe, 2014, Information Technology Project Management, Seventh Edition, Course Technology, Canada.

## Slide 15: 1.2: (3-2) Return on Investment投資報酬率
Return on investment (ROI) is calculated by subtracting the project costs from the benefits and then dividing by the costs
  ROI = (total discounted benefits - total discounted costs) / total discounted costs
  ROI = (總折扣利益 - 總折扣成本)/總折扣成本
  The higher the ROI, the better

## Slide 16: 1.2: (3-3) Payback Analysis回收週期分析
Another important financial consideration is payback analysis
The payback period is the amount of time it will take to recoup, (in the form of net cash inflows), the total dollars invested in a project 需要的總時間回收投資於project的總金額(以淨現金流入的形式)
Payback occurs when the
  Cumulative discounted benefits = the cumulative discounted benefits costs (累積淨值折扣收益=累積淨值折扣成本)
Many organizations want IT projects to have a fairly short payback period

## Slide 17: 1.2: (3-3) Charting the Payback Period

## Slide 18: 1.2: (4) Weighted Scoring Model 加權評分模型
A weighted scoring model is a tool that provides a systematic process for selecting projects based on many criteria
    (1) Identify criteria important to the project selection process確定准則
    (2) Assign weights (percentages) to each criterion so they add up to 100%分配權重
    (3) Assign scores to each criterion for each project分配評分
    (4) Multiply the scores by the weights and get the total weighted scores權重乘以分數
The higher the weighted score, the better
weights
scores
weights
scores
criteria

## Slide 19: 1.2: (4) Sample Weighted Scoring Model for Project Selection
Weighted scoring Criteria
A. Better planning
B. Better informed decision making
C. Data integration
D. Data transparency
E. Data sharing
F. Process efficiency
G. Process transparency
H. Increased sales
I. Increased customer satisfactions
J. Increased employee satisfactions
@CelesteSPNg

## Slide 20: 1.2: (5) Implementing a Balanced Scorecard實施平衡計分卡– Added: Video
Drs. Robert Kaplan and David Norton developed this approach to help select and manage projects that align with business strategy配合經營策略
A balanced scorecard
  is a methodology that converts an organization’s value drivers是一種轉換組織價值因素的方法, such as
    Customer service (from customer perspective),
    Innovation (from growth & learning perspective),
    Operational efficiency (from internal perspective), and
    Financial performance (from financial perspective)
    to a series of defined metrics定義標準衡量
See www.balancedscorecard.org for more information
Customer service
Innovation
Operational efficiency
Financial performance

## Slide 21: 1.2: (5) Balanced Scorecard Example
Strategic management tool
Is used to determine how well projects help the organization to achieve strategic goals
Celeste: suggest switch these two terms around
Vision
Mission
Celeste: example of a accounting consulting firm

## Slide 22: Mission, Vision, Goal
Source: Kathy Schwalbe, 2014, Information Technology Project Management, Seventh Edition, Course Technology, Canada.
Is based on balanced scorecard to help in selecting project that is aligned with “organizational strategic goals
Celeste: example of a accounting consulting firm
Celeste: suggest switch these two terms around
Vision
Mission
Vision, Mission, Goal

## Slide 23
THANK YOU!
Celeste SP Ng
Phone: 2614
Email: celeste@saturn.yzu.edu.tw
Website: http://celesteng.mis.yzu.edu.tw/

## Slide 24: Calculation of IRR
Adapted from: Kathy Schwalbe, 2014, Information Technology Project Management, Seventh Edition, Course Technology, Canada.

## Slide 25: Calculation of IRR
Adapted from: Kathy Schwalbe, 2014, Information Technology Project Management, Seventh Edition, Course Technology, Canada.
IRR is particular useful (for project), where there is only one negative cash flow in the 1st year
Purpose: identify the “discounted rate”  NPV of total cash inflows = the initial cash outlay for the project (source: Investopedia, 2022)